Priorities by Eisenhower principal … („importance over urgency“)

- A - Leads to target – and is critical or overdue – no other 'first' except other A!
- B - Leads to target … thus highest importance after A
- C – No A, No B then C
- X – Don't care
Prio	Task & Doing	Target date	State
A	Start on last official release 1.6.1a1 and work in patches by Rildo Pragana for TCL/TK-8.5 / When working with 8.5 put fixes for 8.6 on top. / Fixed. Everything works fine with standard widget sets. / BLT & Iwidgets hidden in dir. OLDstuff	Feb.2016	Done / Put on GitHub / [PL0001]
A	Fix quirks with Mclistbox („... dont have a '-state' option ...“) / Replaced with latest Mclistbox code from Github	Feb. 2016	Fixed / Done / [PL0002] / [PL0003]
A	Include 'tablelist' and make it internal	Feb. 2016	Done / [PL0004]
A	Replace Bwidgets in version 1.3.1 by newer version (available 1.9.9.) / Attempted, but needs wider work. Lot of modules …	Feb. 2016	Ongoing
A	Bring Iwidgets back to work / Works if Itcl & ITK is present. But some widgets crash vTcl on project reload (Radiobox & Buttonbox). Needs to contact Iwidget developers / Disabled them … / mv radiobox.wgt radiobox.wgt-disabled / mv buttonbox.wgt buttonbox.wgt-disabled / Need to check all others as well. / And … iwidgets 4.1 provides many more that are not yet wrapped by a .wgt file … lots' o'work ...	Feb. 2016	Ongoing
B	Better versioning concept / M.R.mm.pppp / MM - Master version (1-2 digits) / RR - Release (1-2 digits) / mm - Maintenance Release (1-2 digits) / pppp - Patchlevel (1..4 digits) / (if present and resp. not 0 → GitHub version not for official delivery	Feb. 2016	Started, 2016-02-20 / Done, 2015-02-22/hph / [PL0005]
C	Replace all .gifs by .png graphics	Mar. 2016	Not started